SLS Project

Current progress:

|  |  |  |  |
| --- | --- | --- | --- |
| Component | Sub comp | Status | Info |
| GUI Simulator presenter | Viewer | Ready | Show the Objects such Access Point or Station on the map board |
| GUI Simulator presenter | Mover | Ready | Ability to drag objects on the board of emulator viewer. |
| Learning | Dynamic rate scaling | Work in progress | Need implement algorithm on c sharp for using him in simulator – Currently we learning exist implementations of that algorithm |
| Simulator/module | Medium | Starting | Need more investigation regards used algorithms |
| Simulator/module | STA | Starting | Need more investigation regards used algorithms |
| Simulator/module | AP | Starting | Need more investigation regards used algorithms |
| GUI Simulator presenter | Settings Loader | WIP | Need for load settings saved in previous program (simulator) usage |
| GUI Simulator presenter | Saved simulation loader | WIP | For load APs and STAs to simulator regards to their previous locations/association info/etc |
| Data Traffic mechanism | Send/receive  Data between modules | Starting | Definition of methods and work principles |